====================================================================

PROJECT BRIEF & TEAM GUIDE: THREADZERO

====================================================================

PROJECT TITLE: ThreadZero — Privacy-First Hybrid Discussion & Imageboard Engine

TECH STACK: HTML5, Modern CSS3, Vanilla JavaScript (Fetch API), PHP 8 (PDO) / MySQL

--------------------------------------------------------------------

1. WHAT IS THREADZERO?

--------------------------------------------------------------------

ThreadZero is a modern, privacy-focused discussion platform that combines the structured community boards of Reddit, the fast minimalist thread mechanics of 4chan/Hacker News, and the zero-knowledge authentication of Mullvad VPN.

Core Engineering Highlights:

A. Dual Authentication System (Two Ways to Sign Up):

1. Standard Account: Traditional Username + Password login.

2. Zero-PII Token Account (Mullvad VPN Style): A user clicks one button ("Generate 16-Digit Account Key") and gets a random 16-digit login token (e.g., 4829-1049-8372-6154) and a public handle like @Vault#6154. No email or personal data required.

B. Asymmetric Anonymity (Anti-Harassment Architecture):

- Anonymous Original Posts (OP): When creating a new thread, a user can toggle "Post Thread Anonymously." It shows up as "Anonymous [OP]" on screen, but the database still links their user_id internally so they can Edit or Delete their own thread later.

- Accountable Replies: Replies inside a thread display the user's handle (@username or @Vault#6154) to prevent anonymous spam and dogpiling.

- Automatic OP Masking: If the creator of an anonymous thread replies inside their own thread, the system automatically masks their reply as "Anonymous [OP]" so their identity stays protected.

--------------------------------------------------------------------

2. MODULAR FEATURE LIST (PICK & BUILD ANY MODULE)

--------------------------------------------------------------------

The project is split into 6 independent feature modules. Any developer can work on a module without breaking the rest of the app:

- MODULE 1: Dual Authentication & Session Engine (auth.php)

* Standard Username/Password signup and login.

* 16-Digit Mullvad-style account token generator and one-click token copy box.

- MODULE 2: Board Directory, Search & Catalog Feed (index.php)

* Topic board navigation (e.g., /tech/, /science/, /gaming/, /design/, /general/).

* Keyword search bar and sorting filters (Most Bumped, Newest, Most Replies).

* New Thread creation form with optional image upload and "Post Anonymously" toggle.

- MODULE 3: Core Thread & Reply Engine (thread.php)

* Thread view with nested/chronological replies and post numbers (#1001, #1002).

* Reply box with "Bump" vs. "Sage" (reply without bumping thread to top) option.

* Text parser for >greentext quotes and clickable >>1001 post reference links.

* Inline Edit and Delete buttons for the post author.

- MODULE 4: User Dashboard & Bookmarks (profile.php)

* Edit user bio and account settings.

* View personal post history (including anonymous threads you authored).

* Manage saved/bookmarked threads.

- MODULE 5: Trust, Safety & Moderation Suite (admin.php)

* User reporting modal/form to flag rule-breaking posts.

* Moderator control table to Pin threads, Lock threads, Resolve reports, or Delete posts.

- MODULE 6: UI Theme & Client-Side Polish (style.css & app.js)

* Instant Theme Switcher (Retro Light Mode vs. Modern Dark Mode) using localStorage.

* Click-to-quote (clicking post #1005 automatically inserts >>1005 into the reply box).

* Client-side form validation and live character counters.

--------------------------------------------------------------------

3. 3-STAGE DEVELOPMENT TIMELINE (10-15 DAYS)

--------------------------------------------------------------------

STAGE 1: Core Database & MVP Foundation (Days 1–5)

* Import schema.sql into MySQL (phpMyAdmin) and configure db.php connection.

* Build Module 1 (Standard + 16-Digit Token Auth) and verify PHP Sessions.

* Build basic thread listing (index.php) and thread creation (INSERT queries).

* Ensure basic CSS layout is clean and readable.

STAGE 2: Hybrid Mechanics & Full CRUD Operations (Days 6–10)

* Implement Asymmetric Anonymity ("Anonymous [OP]" masking logic) in thread.php.

* Add Bump/Sage reply sorting, >greentext formatting, and >>1001 anchor links.

* Build Module 4 (Profile page: Edit Bio UPDATE, Bookmarks INSERT/DELETE).

* Build Module 5 (Report form + Moderator Pin/Lock/Delete dashboard).

STAGE 3: UI Polish, Testing & Viva Prep (Days 11–15)

* Add Dark/Light theme switcher and click-to-quote JS helpers.

* Seed the database with realistic sample threads across all boards.

* Practice live code modifications (adding a new column/button) for the lab viva.

--------------------------------------------------------------------

4. VIVA CHEAT SHEET: SQL CRUD OPERATIONS

--------------------------------------------------------------------

Every team member must know where our 4 core database operations happen:

- INSERT: Registering a user/token, creating a thread/reply, bookmarking a thread, or flagging a post.

- SELECT: Authenticating login, fetching board feeds (with JOIN), searching threads (LIKE), and loading user bookmarks.

- UPDATE: Editing profile bio, editing own post text, bumping a thread's timestamp (bumped_at = NOW()), or Moderator pinning/locking a thread.

- DELETE: Deleting own thread/reply, removing a bookmark, or Moderator deleting a thread (triggers ON DELETE CASCADE to clean up replies).

--------------------------------------------------------------------

5. ROLE-WISE VIVA PREPARATION GUIDE (5-MEMBER TEAM)

--------------------------------------------------------------------

The teacher may ask each person about their specific role AND ask for a small live code change during evaluation. Prepare these exact topics:

A. FOR THE 2 FRONTEND DEVELOPERS (HTML5, CSS3, Vanilla JS):

- Viva Concepts to Know:

1. How CSS Custom Properties (variables like --bg-color) and localStorage switch between Light and Dark themes.

2. How HTML <form method="POST"> sends input data via the "name" attribute to the backend.

3. How DOM manipulation (document.getElementById, addEventListener) handles click-to-quote (>>1001) and live character counting.

- Common "Live Modification" Tasks Teacher Might Ask:

* "Change the post card border color or move the navbar to the left."

* "Add a client-side check in JS so users cannot submit a reply shorter than 5 characters."

* "Add a confirmation popup (confirm('Are you sure?')) before the Delete button submits."

B. FOR THE 2 BACKEND DEVELOPERS (PHP 8, Sessions, Business Logic):

- Viva Concepts to Know:

1. How PHP Sessions ($_SESSION['user_id'], session_start()) keep a user logged in across pages.

2. How the 16-digit token generator works (random_int(), SHA-256 lookup hash, and password_hash()).

3. How the Asymmetric Anonymity if-else condition decides whether to print "Anonymous [OP]" or "@username".

4. How Prepared Statements ($pdo->prepare()) prevent SQL Injection.

- Common "Live Modification" Tasks Teacher Might Ask:

* "Show me where the session timeout or logout happens."

* "Modify the code so only Moderators or the post author can see the Edit button."

* "Change the >greentext parser so lines starting with '!' turn red instead of green."

C. FOR THE 1 DATABASE ARCHITECT (MySQL, Normalization, ER Schema):

- Viva Concepts to Know:

1. All 5 tables (users, boards, posts, bookmarks, reports) and their Primary & Foreign Keys.

2. How the Self-Referencing Foreign Key in "posts" works (parent_id IS NULL = Main Thread; parent_id = 1001 = Reply to Thread #1001).

3. How ON DELETE CASCADE automatically deletes all replies and bookmarks when a parent thread is deleted.

4. How JOIN queries combine "posts" and "users" to fetch the author's username in a single query.

- Common "Live Modification" Tasks Teacher Might Ask:

* "Write a SQL query in phpMyAdmin to count how many total posts each user has written (GROUP BY)."

* "Add a 'view_count' column to the posts table and write the UPDATE query to increment it."

* "Show me all threads on the /tech/ board ordered by reply_count descending."

====================================================================